RealVault — Development Backlog

Last updated: March 31, 2026

Current State: Frontend Prototype (Single JSX)

High        Medium        Low

# 1. Backend & Persistence

Core infrastructure needed to move from a frontend prototype to a production application with real data storage, authentication, and multi-device support.

| Priority | Item | Description | Scope |
| --- | --- | --- | --- |
| High | Database & API layer | Stand up a backend (Supabase, Firebase, or custom) with REST/GraphQL endpoints for all CRUD operations. Replace in-memory DEMO data with persistent storage. | Large |
| High | User authentication | Email/password and OAuth login, session management, password reset flow. Gate all data behind authenticated user context. | Large |
| High | Multi-property data isolation | Ensure each user only sees their own properties, transactions, and documents. Row-level security or tenant scoping. | Medium |
| Medium | Audit trail system | Log every data change (property value updates, transaction edits, status changes) with timestamp, old value, new value, and user. Powers appreciation history and change tracking. | Medium |
| Medium | Value history tracking | Store timestamped property value entries to build real appreciation charts instead of simple purchase-vs-current comparison. | Small |
| Medium | File/document storage | Upload and attach receipts, leases, inspection reports, closing documents to properties and transactions. Cloud storage with signed URLs. | Medium |
| Low | Subscription & billing | Stripe integration for $25-50/mo subscription tiers, trial periods, payment management, and feature gating. | Medium |

# 2. Depreciation & Tax Accuracy

Improvements needed to make tax reports accurate enough for real filing. Currently using simplified straight-line calculations without IRS-required conventions.

| Priority | Item | Description | Scope |
| --- | --- | --- | --- |
| High | Mid-month convention | IRS requires mid-month convention for real property placed in service. First and last year depreciation must be prorated based on the month of acquisition/disposition. | Small |
| High | Configurable land value % | Land is not depreciable. Currently hardcoded at 20% of purchase price. Allow per-property land value entry or percentage override. | Small |
| Medium | Capital improvements | Track capital improvements (roof, HVAC, etc.) as separate depreciable assets with their own basis, placed-in-service date, and recovery period. | Medium |
| Medium | Section 179 / bonus depreciation | Support accelerated depreciation elections for qualifying property. Important for commercial investors. | Medium |
| Low | Prior-year filing history | Import or manually enter prior-year depreciation claimed to calculate remaining basis accurately for properties not purchased in the current year. | Small |

# 3. Screen-by-Screen Review (Remaining)

The following screens have not yet been reviewed for data accuracy, UX consistency, and feature completeness. Each needs the same treatment applied to Properties, Analytics, and Reports.

| Priority | Item | Description | Scope |
| --- | --- | --- | --- |
| Medium | Rent Roll review | Verify rent roll calculations, lease tracking, vacancy rates. Ensure consistency with transaction-derived income data. | Medium |
| Medium | Mileage Tracker review | Review mileage logging UX, IRS rate accuracy, annual summaries. Add trip categorization and export for tax filing. | Small |
| Medium | Deal Analyzer review | Validate purchase analysis calculations (cap rate, cash-on-cash, IRR projections). Ensure inputs and outputs match industry standards. | Medium |
| Medium | Flip Pipeline review | Review flip deal tracking, stage management, and profit projections. Verify ARV and rehab cost calculations. | Medium |
| Low | Rehab Tracker review | Check budget tracking, contractor management, timeline features. Ensure cost categories align with reporting. | Small |
| Low | Contractor management review | Review contractor database, payment tracking, and 1099 reporting features. | Small |

# 4. Data & Integrations

External data connections to reduce manual entry and improve accuracy.

| Priority | Item | Description | Scope |
| --- | --- | --- | --- |
| Medium | Bank/card transaction import | Plaid or similar integration to auto-import transactions. Categorization rules, duplicate detection, and manual review queue. | Large |
| Medium | Property value API | Zillow/Redfin/ATTOM API integration for automated property valuations. Scheduled refreshes with manual override option. | Medium |
| Low | MLS data integration | Pull comparable sales and rental rates for deal analysis and rent benchmarking. | Medium |
| Low | Accounting software export | QuickBooks/Xero export for bookkeeping handoff. Map RealVault categories to chart of accounts. | Small |

# 5. Polish & Revenue Features

Features that differentiate from free tools and justify the subscription price point.

| Priority | Item | Description | Scope |
| --- | --- | --- | --- |
| Medium | Mobile responsive design | Full mobile layout for on-the-go property management. Touch-optimized interactions, swipe gestures, bottom navigation. | Large |
| Medium | Dashboard customization | Let users choose which KPIs appear on their dashboard. Drag-and-drop widget arrangement, saved layouts. | Medium |
| Medium | Notifications & alerts | Lease expiration reminders, rent due alerts, maintenance schedules, insurance renewal dates. Email and in-app notifications. | Medium |
| Low | Portfolio sharing | Read-only portfolio view shareable with partners, lenders, or accountants via secure link. Configurable data visibility. | Small |
| Low | Dark mode | System-preference-aware dark theme across all screens. | Small |

This document is a living backlog. Update priorities and scope as development progresses.